# GENG4411/5511: Development of an automated café using vision language action (VLA) models

Joel Fitzpatrick (22736996)

Project Type: Design and build

Problem Statement

Autonomous robots operating in dynamic, human-populated environments face significant challenges in real-world development. As noted in recent literature, robust navigation in complex, dynamic indoor environments “…remains a central challenge in robotics, requiring agents to make adaptive decisions in real time under partial observability and uncertain obstacle motion” [1]. In café settings, robots must navigate unpredictable environments with moving customers, shifting obstacles and time-sensitive deliveries. Currently, the robot in this project operates solely on predetermined maps and fixed visual coordinates, with no capacity for intelligent decision making or dynamic adaption.

Visual Language Action (VLA) models offer a promising solution for these limitations, providing robots with the capacity to interpret visual scenes and make context-aware navigation decisions in real time. This project investigates whether introducing and finetuning a VLA model (OpenVLA-OFT) on data collected within a controlled café environment can meaningfully improve the robots ability to navigate its space more intelligently and reliably. The hypothesis is that replacing the current rule-based system with a finetuned VLA model will improve navigation fluidity and reduce task failures.

Objectives

- Assess and improve the robot's existing sensor configuration to support visual input from externally mounted café cameras, enabling compatibility with VLA-based control.

- Integrate OpenVLA-OFT with the robot's control system, establishing a functional pipeline from visual input to navigation action output.

- Collect and prepare a domain-specific training dataset from the café environment, comprising navigation trajectories recorded during controlled sessions with volunteer participants and in empty-café conditions.

- Fine-tune OpenVLA-OFT on the collected dataset to adapt the model's decision-making to the physical layout and operational context of the café.

- Evaluate the fine-tuned model against the current rule-based system across three measurable performance metrics: task completion rate, number of collisions or unplanned stops, and average navigation time per delivery.

Methodology

This project will be conducted across two semesters, progressing from system setup and data collection in Semester 1 to model fine-tuning and evaluation in Semester 2.

The first phase involves assessing and upgrading the robot's sensor configuration to support external camera input and establishing a ROS-based pipeline to interface with OpenVLA-OFT. This will allow visual observations from café-mounted cameras to be passed to the model and translated into robot navigation commands.

The second phase involves data collection. Training data will be gathered during controlled sessions at the café outside of business hours, comprising navigation trajectories across a range of scenarios — including an empty café environment and sessions with volunteer participants simulating customer movement. Data will be recorded, labelled, and formatted to meet OpenVLA-OFT's input requirements. Where real-world data collection is limited, synthetic data generated via simulation will be used to supplement the training dataset.

The third phase involves fine-tuning OpenVLA-OFT on the collected dataset using LoRA (Low-Rank Adaptation) via PyTorch, which allows parameter-efficient training on a consumer-grade GPU. The model will be adapted to the physical layout and operational context of the café environment.

Finally, the fine-tuned model will be evaluated against the current rule-based system across three metrics: task completion rate, number of collisions or unplanned stops, and average navigation time per delivery. Testing will be conducted in controlled café sessions to ensure consistent conditions across both systems.

A key challenge is the limited availability of real-world training data given privacy constraints around recording café customers. This will be managed through the use of volunteer participants and simulation data, though it is acknowledged that this may introduce a gap between training conditions and real deployment.

Expected Outcomes

The primary outcome of this project is a measurable improvement in the robot's task completion rate compared to the current rule-based system. By replacing fixed coordinate-based navigation with a fine-tuned VLA model, the robot is expected to handle a broader range of physical configurations in the café environment without requiring manual reprogramming. This should effectively allow looser and more natural task instructions to guide its behaviour.

A secondary outcome is a reduction in navigation failures and unplanned stops, as the model's capacity for visual scene interpretation should allow it to respond more appropriately to unexpected obstacles than the current system.

These outcomes would demonstrate that VLA models can serve as a practical upgrade path for existing service robots operating on more rigid systems, a finding relevant to small-scale robotics deployments more broadly. If time and resources permit, a stretch goal of the project is to document the integration process in sufficient detail that the approach could be replicated or adapted for similar service robot contexts, though this is considered secondary to the core evaluation objectives.

References

[1] Shanks S, Embley-Riches J, Liu J, Delfaki AM, Ciliberto C and Kanoulas D (2025) DreamerNav: learning-based autonomous navigation in dynamic indoor environments using world models. Front. Robot. AI 12:1655171. doi: 10.3389/frobt.2025.1655171

Appendix:
Attached next page